## Slide 1: M08 Project management and management of risks
Trainer Presentation

## Slide 2: WHAT IS PROJECT?
A project is defined as a sequence of tasks that must be completed to attain a certain outcome.
A project is a combination of set objectives to be accomplished within a fixed period.
A project is an activity to meet the creation of a unique product or service.
A project is a set of tasks which must be completed in order to arrive at a deliverable.

## Slide 3: Before we even go into more detailed project planning
Should the project be implemented at all?
Is the chosen implementation path correct?
Do we have the resources to implement the project?

## Slide 4: Stages of project implementation

## Slide 5: W - questions
What?
Why?
For whom?
Where?
Who?
When?
With whom?
How?
For how much

## Slide 6: SWOT analysis
Strengths
Weaknesses
Opportunities
Threats

## Slide 7: The PRINCE2 methodology extends the three-imperative to 6 aspects of project performance
costs,
time,
quality,
scope,
risk,
benefits.

## Slide 8: Agile management
Fixed
Variable
Quality
Functionaility
Sources
Time
Quality
Functionaility
Sources
Time

## Slide 9: Completion and evaluation of the project
submission of the final project report,
project billing,
archiving of project documents.

## Slide 10: Project phase
Planning phase
Organizational phase
Implementation phase
Evaluation phase

## Slide 11: Risk management

## Slide 12: Relationship between basic terms in the field of risk management
RISK
RISK
RESIDUAL
THREATS
Property
Strength
Event
Activity
Person
SECURITY PRECAUTIONS
RISK
ASSETS
Life
Health
Property
Environment
RISK
VULNERABILITY
Sources of threats

## Slide 14: Breakdown of threats into categories and areas

## Slide 15: Scheme of the effect of threats on assets
EXTERNAL THREATS
Political, Economic, Social, Technological, Legislative, Ecological
ORGANIZATION
TANGIBLE ASSETS
INTANGIBLE ASSETS
INTERNAL THREATS
Process (project), Personnel, Material
ASSETS OF OTHER ORGANIZA-TIONS

## Slide 16: Risk management process (adjusted according to ČSN ISO 31000: 2010)
Risk assessment
Risk identification
Risk analysis
Risk assessment
Communication and consultation
Definition of context
Risk management
Process monitoring and review

## Slide 17: Risk management options
THREAT
ASSET
ASSET
THREAT
THREAT
THREAT
ASSET
ASSET
RISKS RISKS
RISK TRANSFER
STRONGER ENTITY (e.g. insurance company)
RISK REDUCTION
SECURITY PRECAUTIONS
RISK AVOIDANCE
ASSET

## Slide 18: Recommended principles for the selection of risk management options
 | High probability | Low probability
Impact severity high | risk avoidance risk reduction (D is from 3 to 5) | risk transfer
Impact severity low | risk reduction risk retention (D is from 1 to 3) | risk retention
D – severity of the impact
P – probability of occurrence

## Slide 19: Subprocess activities
Monitoring the risk management process
Review of the risk management process
Processing and transmission of results

## Slide 20: Summary
The general approach to risk management provides the organization with guidelines for implementing the basic elements of risk management in a clear and reliable manner in any scope and context.
Each specific branch of safety engineering or the way in which risk management is applied brings with it individual needs, individual risk perceptions and the resulting differences of opinion when defining criteria for risk assessment.
It is necessary to draw attention to the fact that through the comprehensive implementation of the risk management process, organizations will achieve a significant increase in the safety of existing processes at all levels.

## Slide 21: Technology Transfer Management
Factors supporting technology transfer:
  Greater rewards for involving researchers in the technology transfer process.
  An environment with a concentration of high-tech companies.
  The experience of technology transfer staff.
  Stronger links between universities and industry, and the legislative environment.
  Academic entrepreneurship, collaboration and activities carried out in an open innovation environment.

## Slide 22: Conclusion
Successful technology transfer provides for great economic benefits and incentives resulting from successful commercialization of the technology, as it can accelerate the development of new technologies and the introduction of new innovative products, services and processes on the market.